ORION PRODUCTION CHANGE PACKET

Release ID: {{release_id}}

Version: 4.7.9

Change ticket: CHG-1981

Environment: {{environment}}

Deployment window: 2026-09-12 21:00-22:00 UTC

Change freeze cutoff: {{freeze_cutoff}}

[INSERT TABLE OF CONTENTS]

Change Scope

This change promotes the Orion customer transaction path to production. The package includes all services listed below.

| Service | Version | Region |
| --- | --- | --- |
| api-gateway | 4.7.9 | eu-west-1 |
| billing-worker | 2.13.8 | eu-west-1 |
| portal-web | 7.5.0 | global |

Artifact digest: {{artifact_digest}}

Deployment Procedure

DEP-01 - Confirm the change freeze is active and the bridge is open.

DEP-02 - Verify the signed artifact digest before promotion.

DEP-03 - Drain 10% of API traffic from the active pool.

DEP-04 - Deploy api-gateway, then wait for readiness probes to pass.

DEP-05 - Deploy billing-worker and confirm the queue backlog is stable.

DEP-06 - Publish portal-web and invalidate the global edge cache.

DEP-07 - Increase traffic in stages of 25%, 50%, then 100%.

DEP-08 - Start the post-deployment observation timer at full traffic.

Verification

Readiness endpoint: /health?mode=ready

VAL-01 - Call the readiness endpoint from the production bastion.

VAL-02 - Confirm checkout, invoice creation, and account login smoke tests pass.

VAL-03 - Compare p95 latency and HTTP 5xx rate with the pre-change baseline.

VAL-04 - Confirm no new critical alerts appear during the observation period.

Rollback Plan

ROLLBACK WARNING: Roll back if p95 latency exceeds 500 ms for 15 minutes or the HTTP 5xx rate exceeds 3% for 10 minutes.

RB-01 - Stop traffic progression and announce rollback on the bridge.

RB-02 - Restore the prior api-gateway, billing-worker, and portal-web artifacts.

RB-03 - Re-run readiness and smoke tests before closing the incident channel.

Approvals

| Role | Name | Status | Decision date |
| --- | --- | --- | --- |
| Release Manager | Mira Chen | Pending |  |
| Site Reliability Engineering | Jonah Patel | Pending |  |
| Security | Asha Bell | Pending |  |

DRAFT NOTE: Replace placeholders and reconcile values before approval.